Project Planning & Management Document

### 1. Project Overview

Project Title: Nayan (The interactive robot)

Team Members & Roles:

- Banat Singh (Software Lead, Hardware & Docs Support)

- Sayandip Samanta (Hardware Lead, Software & Docs Support)

Brief Description: An interactive, kinetic robot built almost entirely from salvaged e-waste and scrap hardware. It uses motion and sound sensors driven by an ESP32 to trigger lifelike waking and scanning behaviors, challenging throwaway culture by bringing "dead" electronics back to life.

### 2. Team Roles & Responsibilities

| # Member Name | # Role | # Responsibilities |
| --- | --- | --- |
| # Banat Singh | # Software Lead | # Writing the core MicroPython logic, programming sensor polling loops, sequencing servo timing, debugging code, assisting with physical wiring, and co-authoring project documentation. |
| # Sayandip Samanta | # Hardware Lead | # Designing the electronics layout, managing power distribution, assembling the physical scrap components, soldering, aesthetics, assisting with logic troubleshooting, and co-authoring project documentation. |

### 3. Project Timeline & Milestones

| # Week | # Goals | # Deliverables | # Status |
| --- | --- | --- | --- |
| # Week 1 | # Hardware gathering & Basic Logic | # Acquiring materials, Gather scrap materials, source ESP32/sensors, and write basic servo sweep + PIR sensor test code. Result: Breadboard prototype with working PIR and 1 servo. | # Completed |
| # Week 2 | # Assembly & Complex Sequencing | # Build the physical robot chassis, integrate all 5 servos, add sound sensor interrupt logic, and sync NeoPixel lighting. Result: Fully wired prototype running the "wake and scan" sequence. | # Completed |
| # Week 3 | # Tuning & Final Presentation | # Fine-tune servo angles, fix any power draw issues, secure wiring, and finalize documentation. Result: Finished interactive installation ready for display. | # Completed |

### 4. Weekly Progress Log

Week 1

- Planned Tasks: Source all electronic parts, scavenge structural materials from scrap, and test the basic inputs/outputs on the ESP32.

- Completed Tasks: Gathered the servos, ESP32, and sensors. Wired a basic breadboard test for all the components-  PIR sensor to make sure it triggers correctly, Servo Motor, Sound sensor, Neo Pixel

- Challenges Faced: Defining basic logic and translating it into code.

- Solutions: Revisited Github repository, polished understanding of micro python and proceeded with writing the code.

- Next Steps: Assemble the physical head mechanism and mount the eyelid/eyeball servos.

Week 2

- Planned Tasks: Build the physical robot body, get all 5 servos moving together, and add the sound sensor logic to the code.

- Completed Tasks: The physical assembly of the robot is mostly done. Wrote the main while-loop for the motion sensor to trigger the eyelids and eyes.

- Challenges Faced: The sound sensor wasn't triggering head movements. Our initial code used time.sleep(1.0) while the eyes moved, which completely blocked the ESP32 from reading the sound sensor during that window.

- Solutions: We rewrote the delay as a custom polling loop using time.ticks_ms(). Now, it checks the sound sensor constantly while the eyes are scanning, allowing for instant head-turn reactions.

- Next Steps: Tune the eyelid angles so they don't jam, and add the NeoPixel green/red status lights.

Week 3

- Planned Tasks: Final polish, fix jerky mechanical movements, and finish the project documentation.

- Completed Tasks: Dialed in the exact PWM angles for open (102°) and closed (75°) lids. Finished the system block diagrams and logic flowcharts and final documentation.

- Challenges Faced: The eyes, neopixel and head movements were not coordinated as necessary as a result it resulted in structural failures multiple times.

- Solutions: Revisited and fixed the code, multiple trial and errors.

- Next Steps: Project is fully functional and ready for final presentation.